## Slide 1: Sprint and Operational Recap
Production: August 05, 2022
Production: August 12, 2022

## Slide 2: Completed Sprint : July 29th, 2022– Aug 12th, 2022
Objective: BBR updates and defect resolution
Beazley Breach Response
  Sublimit updates
  Updates to application document
MediaTech Package
  Dynamic sub-limit rating based on answers to RSA questions
Defects
  A large number of defects were resolved with this release
  Now allowing special characters that were once blocked
  Corrected a renewal creation issue
Key Functional Deliveries and Highlights
The team was able to balance defect resolution with the delivery of priority stories

## Slide 3: Completed Sprint : July 29th, 2022– Aug 12th, 2022
Quality Assurance
Automation
  96% automated regression passed including API
  Only run 124 automation scripts
    96 end to end scenarios
    28 API scenarios
Manual Regression
    Bug Fixes
    Key Deliverable
      BBR – API Retail Business industry class is Allowed but was Declined in DRC - No pricings
      BBR – API – Industry Class Updates
      BMT - Add BMT Endorsement for CA -Music Copyright Claims Exclusion endorsement - E14973 082021 ed.
Chart: Regression Summary
Chart: Regression Summary
| Manual | Automation
 | 0.30178 | 0.69822

## Slide 4: Current Sprint : Beginning August 05, 2022
Objective: API, Endorsements, Defects
We are on track to deliver high priority features along with several defect fixes to UAT on 8/16/22.
Key Functional Deliveries and Highlights
Current Sprint Status
Beazley Breach Response
  Adding/updating several endorsements
  Industry Class updates for including Surplus rating
  Including RSA logic to update sub-limits instead of blocking quotes
MediaTech Package
  Update to the NJ Assessment
Defects/Improvements
  Invoice generation issue on rollbacks
  Industry class naming corrected